Example Programme

Steering Committee One-Pager

Draft, generated by creaite on 9 October 2026. Not yet reviewed. Client-safe version.

Steering committee, 9 October 2026 · changes since 1 October 2026

AT RISK   UAT start slipped two weeks.

Overall Status

One weekly update so far: At risk.

Phase two is being prepared.

What Changed

- New issue: Test licences are not yet ordered. Testing could start late. Purchase order raised this week.

- Decided: Go-live remains on 20 November.

Top Risks and Issues

| ID | Description and response | Priority | Owner |
| --- | --- | --- | --- |
| — | Issue: Test licences are not yet ordered. Testing could start late. Purchase order raised this week. | — | — |

Next Period

- The revised delivery plan. — Alan Carter, due 14-10-2026

- The signed statement of work. — Jane Doe (Example Client Ltd), due 16-10-2026

Source: creaite tracker, client-visible items only, 9 October 2026